**Meetings:**

**December 3rd, 2021 6:00 PM - 7:30 PM Location: Zoom**

**(Completed Milestone 1)**

Meeting Objective: Figure Out New Solid Idea For Project

New Idea Planning & Scheduling

1. Pixel Pet
2. Asteroids
3. Speed Typing
4. Giraffe Hat Collect

Final Decision: Speed Typing

Coding Language: JavaScript

**Objective Met!**

**December 3rd, 2021 8:00 PM - 10:00 PM Location: Zoom**

**(Starting Milestone 2)**

Meeting Objective: Start Coding

Base Structure of Typing Game

* Make Files
* Start Making the Base Structure

**Objective Met!**

**December 4th, 2021 12:00 PM - 6:00 PM Location: Warren Dining Hall**

**(Continuing Milestone 2)**

Meeting Objective: Finish Base Structure of Typing Game

Base Structure of Typing Game

* Takes User Input of Words
* Words Per Minute Calculation
* Have a Scoreboard
* Registers Each Word Inputted

**Objective Not Met!**

**Problem Encountered: HTML file does not sync with Javascript file!**

Must fix this as soon as possible.

**December 4th, 2021 8:00 PM - 10:00 PM Location: Zoom**

**(Continue Milestone 2)**

Meeting Objective: Fix HTML & Javascript Compatibility

Make Base Structure of Typing Game Show Up in Web Browser

* Trial and Error

**Objective Not Met!**

**December 5th, 2021 9:00 AM - 3:00 PM Location: Zoom**

**(Completed Milestone 2 & Starting Milestone 3)**

Meeting Objective: Fix HTML & Javascript Compatibility

Make Base Structure of Typing Game Show Up in Web Browser

* Trial and Error

Meeting Objective: Add to Base Structure

Get Variables and Color Coordination Working

* Scoreboard
* Color Coordination
* New Sentence Generation
* Start Button

**Objective Somewhat Met!**

**December 5th, 2021 9:00 AM - 3:00 PM Location: Zoom**

**(Continuing Milestone 2 & Starting Milestone 3)**

Meeting Objective: Fix HTML & Javascript Compatibility

Make Base Structure of Typing Game Show Up in Web Browser

* Trial and Error

Meeting Objective: Add to Base Structure

Get Variables and Color Coordination Working

* Scoreboard
* Color Coordination
* New Sentence Generation
* Start Button

**Objective Somewhat Met!**

**December 5th, 2021 6:00 PM - 10:00 PM Location: Zoom**

**(Complete Milestone 2 & Continuing Milestone 3 & Starting Milestone 4)**

Meeting Objective: Fix HTML & Javascript Compatibility

Make Base Structure of Typing Game Show Up in Web Browser

* Trial and Error

Meeting Objective: Add to Base Structure

Get Variables and Color Coordination Working

* Scoreboard
* Color Coordination
* New Sentence Generation
* Start Button

Meeting Objective: Specializations

Added Specific Elements

* Moving Frog
* Finish Line Image
* Start Button that Prevents Typing Before Countdown Ends
* Restart Button

Meeting Objective: Appearance

Aesthetic and Themed

* Themed Color Scheme
* Correct Positioning of Elements
* Easy to Read
* Changes with Window Size

Meeting Objective: Complete all Video & Documentation + Project Contribution Sheet

Documentation & PowerPoints & Video

* Video Production (postponed)
  + Make Video <5 minutes long
  + Edit Video
* Finalize ProjectTimeline (in progress)
  + Make Sure Timeline is Accurate
  + Draw Actual Timeline
* ProjectArchitecture (started)
  + Overall Software architecture descriptions
  + Images? -> Of snippets of Code
* ProjectDocumentation (postponed)
  + Back-end
  + Front-end
  + Marketability
    - NO licensed or copyrighted items
* Create Instruction Guide (README File) (in progress)
  + Test Cases
  + How to Compile
  + How to Run Code
* StatementOfWork (postponed)
  + Contributions
  + Team Comes to an Agreement
* GitHub Update (in progress)
  + Make sure all commitments are made
  + Files in GitHub are accurate
* Project Contribution Sheet (postponed)
  + Everyone Does One

**Objective Somewhat Met!**

**December 6th, 2021 2:30 PM - 7:00 PM Location: Photonics**

**(Complete Milestone 3 & Complete Milestone 4 & Start Milestone 5)**

Meeting Objective: Specializations

Added Specific Elements

* Moving Frog
* Finish Line Image
* Start Button that Prevents Typing Before Countdown Ends
* Restart Button
* Audio?

Meeting Objective: Appearance

Aesthetic and Themed

* Themed Color Scheme
* Correct Positioning of Elements
* Easy to Read
* Changes with Window Size

Meeting Objective: Complete all Video & Documentation + Project Contribution Sheet

Documentation & PowerPoints & Video

* Video Production (done)
  + Make Video <5 minutes long
  + Edit Video
* Finalize ProjectTimeline (done)
  + Make Sure Timeline is Accurate
  + Draw Actual Timeline
* ProjectArchitecture (done)
  + Overall Software architecture descriptions
  + Images? -> Of snippets of Code
* ProjectDocumentation (done)
  + Back-end
  + Front-end
  + Marketability
    - NO licensed or copyrighted items
* Create Instruction Guide (README File) (done)
  + Test Cases
  + How to Compile
  + How to Run Code
* StatementOfWork (done)
  + Contributions
  + Team Comes to an Agreement
* GitHub Update (in progress)
  + Make sure all commitments are made
  + Files in GitHub are accurate
* Project Contribution Sheet (done)
  + Everyone Does One

Meeting Objective: Finalize Everything

Run Over Code & Read Over Deliverables

* Video
* ProjectTimeline
* ProjectArchitecture
* ProjectDocumentation
* README File
* StatementOfWork
* GitHub

**Objective Met!**

**December 6th, 2021 8:00 PM - 10:00 PM Location: Zoom**

Meeting Objective: Finalize Everything

Run Over Code & Read Over Deliverables

* Video
* ProjectTimeline
* ProjectArchitecture
* ProjectDocumentation
* README File
* StatementOfWork
* GitHub

**Objective Met!**

**Timeline:**

